# Task sheet

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Task** | **Start time** | **Finish time** | **Implemented by** | **Evaluation(%)** |
| Feasibility study phase |  |  |  |  |
| Writing Documents | 12/09/2022 | 14/09/2022 | Le Ngoc Luc | 20 |
| Contributing Ideas | 12/09/2022 | 14/09/2022 | Le Minh Chien | 20 |
| Contributing Ideas | 12/09/2022 | 14/09/2022 | Thieu Chi Kien | 20 |
| Contributing Ideas | 12/09/2022 | 14/09/2022 | Bui Van Dao | 20 |
| Approving and Editing | 14/09/2022 | 15/09/2022 | Luong Minh Khang | 20 |
| Requirement Analysis phase |  |  |  |  |
| Drawing context diagram | 15/09/2022 | 16/09/2022 | Le Ngoc Luc | 20 |
| Drawing context diagram | 15/09/2022 | 16/09/2022 | Thieu Chi Kien | 20 |
| Finalize the requirements | 16/09/2022 | 18/09/2022 | Le Minh Chien | 20 |
| Finalize the requirements | 16/09/2022 | 18/09/2022 | Bui Van Dao | 20 |
| Finalize the requirements | 16/09/2022 | 18/09/2022 | Luong Minh Khang | 20 |
| Design phase |  |  |  |  |
| Design Home page | 19/09/2022 | 26/09/2022 | Luong Minh Khang | 10 |
| Design Contact Us , About Us page | 19/09/2022 | 26/09/2022 | Luong Minh Khang | 10 |
| Design Products page | 19/09/2022 | 23/09/2022 | Le Minh Chien | 10 |
| Design Store page | 19/09/2022 | 26/09/2022 | Le Minh Chien | 10 |
| Design Cart, Oder page | 19/09/2022 | 23/09/2022 | Le Ngoc Luc | 10 |
| Design Sign Up, Login,  Change Password page | 19/09/2022 | 27/09/2022 | Bui Van Dao | 20 |
| Thank you page | 26/09/2022 | 30/09/2022 | Le Ngoc Luc | 5 |
| Admin Page | 19/09/2022 | 26/09/2022 | Thieu Chi Kien | 20 |
| Design Database | 27/09/2022 | 01/10/2022 | Le Ngoc Luc | 5 |
| Development phase |  |  |  |  |
| Development Database | 01/10/2022 | 02/10/2022 | Le Ngoc Luc | 5 |
| Development Home page | 01/10/2022 | 10/10/2022 | Luong Minh Khang | 10 |
| Development Contact Us , About Us page | 01/10/2022 | 10/10/2022 | Luong Minh Khang | 10 |
| Development Products page | 01/10/2022 | 10/10/2022 | Le Minh Chien | 10 |
| Development Store page | 01/10/2022 | 10/10/2022 | Le Minh Chien | 10 |
| Development Cart, Oder page | 01/10/2022 | 10/10/2022 | Le Ngoc Luc | 10 |
| Development Sign Up, Login,  Change Password page | 01/10/2022 | 10/10/2022 | Bui Van Dao | 20 |
| Development Thank you page | 01/10/2022 | 10/10/2022 | Le Ngoc Luc | 5 |
| Development Admin Page | 01/10/2022 | 10/10/2022 | Thieu Chi Kien | 20 |
| Testing phase |  |  |  |  |
| Testing Frontend | 11/10/2022 | 12/10/2022 | Le Ngoc Luc | 20 |
| Testing Frontend | 11/10/2022 | 12/10/2022 | Le Minh Chien | 20 |
| Testing Backend | 11/10/2022 | 12/10/2022 | Thieu Chi Kien | 20 |
| Testing Backend | 11/10/2022 | 12/10/2022 | Bui Van Dao | 20 |
| Testing Backend | 11/10/2022 | 12/10/2022 | Luong Minh Khang | 20 |
| Deployment phase |  |  |  |  |
| Review/Edit Documents | 12/10/2022 | 13/10/2022 | Le Ngoc Luc | 20 |
| Review/Edit Documents | 12/10/2022 | 13/10/2022 | Le Minh Chien | 20 |
| Review/Edit Documents | 12/10/2022 | 13/10/2022 | Thieu Chi Kien | 20 |
| Review/Edit Documents | 12/10/2022 | 13/10/2022 | Bui Van Dao | 20 |
| Review/Edit Documents | 12/10/2022 | 13/10/2022 | Luong Minh Khang | 20 |